## Slide 1
NI robotic contest
National Instruments
Notes: Mélanie

## Slide 2
Summary
The team
Context
Aim
Organisation
  Organisation tools
  Project Management
  Timeline
  RACI
  Earn value
Progress of project
  Scenarii
  Architecture
  WBS
  Validation report
Notes: Mélanie

## Slide 3
1. The team
M2
Quentin BAUDIN (Smart Energy) *
Azelarab BOUKHCHEN (Embedded system)*
Mélanie BRULC (Robotics)
Nicolas COURT (Robotics)
Adrien MOJIKA (Robotics)
1.The team 2.Context 3.Aim 4.Organisation 5.Progess of the project
Formation
Handover
Management
M1
Justin FURIO*
Christian MARGOLIS*
Jason PUEL*
Florian GUIGAL*
* New members in project
Notes: Présentation de l’equipe + DP + Nouveauté sur le projet
M1, ce qui implique, de la formation, du management, et une passation (gros boullot SHES)
Mélanie

## Slide 4
2. Context
1.The team 2.Context 3.Aim 4.Organisation 5.Progess of the project
Notes: Context: Anciennement competition lors des NI days, la competition est remanié et organisé par un autre organisme. Ce qui a pour conséquence de ne pas avoir de compétition cette année.
Visuellement bon rendu, donc réutilisable pour JPO par exemple
IE, labo + atelier a nous , aves du matériel
Azel

## Slide 5
3. Aim
  Participating National Instrument Cup
  ISEN Open Day(x2)
  Workshop maintenance
  Renewal of modules
  Making of 5 scenarii
Goal 3
Goal 2
Goal 1
25%
25%
50%
1.The team 2.Context 3.Aim 4.Organisation 5.Progess of the project
Notes: Azel

## Slide 6
3. Aim
1.The team 2.Context 3.Aim 4.Organisation 5.Progess of the project
Scenario 1
National Instrument cup split in 3 turns
Scenario 2
Raspberry pi box:
Live video
Scenario 3
Navigate and avoid obstacles with lidar
Scenario 5
Scenario 4
Speaker
LCD Screen
Water Pong with lidar & thrower
Target Robot with thrower
Notes: Azel

## Slide 7
A. Organisation tools
7/20
A.Organisation tools B.Project management C.Timeline D.RACI E.Earn value
Notes: NICO
Requirement : JPO - scenarii word

## Slide 8
B. Project management
Agile method
Weekly report
Visio
Periodic meeting
A.Organisation tools B.Project management C.Timeline D.RACI E.Earn value
Notes: Direction ISEN, Tuteur, les membres de l’equipes, les utilisateurs avec JPO
Wbs manque weekly report
Nico

## Slide 9
C. Timeline – Engineering office
9/20
A.Organisation tools B.Project management C.Timeline D.RACI E.Earn value
Notes: Quentin
RAJOUTER ASPBERRY, camera, haut parleur, lidar

## Slide 10
D. RACI
10/20
A.Organisation tools B.Project management C.Timeline D.RACI E.Earn value
Notes: Quentin
RAJOUTER ASPBERRY, camera, haut parleur, lidar

## Slide 11
Chart: Period (in weeks)
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Planned Value (PV) | 40 | 118 | 198 | 234 | 274 | 422 | 448 | 520 | 560 | 684 | 826 | 866 | 966 | 1070
Earned Value (EV) | 52.72 | 112.74 | 153.96 | 226.48 | 267.4 | 346.72 | 433.44 | 470.16 | 506.88 | 610.4 | 723.92 | 791.44 | 861 | 954.2
Actual Cost (AC) | 45 | 125 | 205 | 245 | 293 | 425 | 467 | 535 | 577 | 695 | 837 | 869 | 951 | 1055
E. Earn value
11/20
A.Organisation tools B.Project management C.Timeline D.RACI E.Earn value
Notes: Quentin
RAJOUTER ASPBERRY, camera, haut parleur, lidar

## Slide 12
A. Scenarii-module
5.Progess of the project A.Scenarii B.Architecture C.WBS D.Validation Report E.Improvement
Working but too heavy
New printing  Lighter & stronger
New attachment  stronger
Not efficient
Carousel & flap turn inconstant
Wood carousel  Stronger & turn much better
New flap attachment  stronger
Code improvement
Not working
Not intagrated to the robot
Integrate H bridge motor control speed
Supply voltage module
Supply voltweakage too
No control PWM
Intagration to robot
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 13
A. Scenarii-lidar
5.Progess of the project A.Scenarii B.Architecture C.WBS D.Validation Report E.Improvement
Research
Data treatment
Mapping
Avoid abstacles
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 14
A. Scenarii-raspberry pi
5.Progess of the project A.Scenarii B.Architecture C.WBS D.Validation Report E.Improvement
Supply voltage not working
New outputs
Lidar added
Raspberry added
Thrower tank added
A little bit too big
Camera
Speaker
LCD
PCB
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 15
B.1 Static architecture
5.Progess of the project A.Scenarii B.Architecture C.WBS D.Validation Report E.Improvement
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 16
Camera
5V
Power Interface
RaspberryPI
LCD Display
Speaker
I²C
UART
Screen
B.2 Dynamic architecture
5.Progess of the project A.Scenarii B.Architecture C.WBS D.Validation Report E.Improvement
Lidar
UART
VLC
Analogic
PWM
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 17
Arm
Software
Adrien Mojika
Mélanie Brulc
3D Printing
PCB
Color balls sorter
Quentin Baudin
Nicolas Court Azelarab Bouhkchen
SolidWorks/inkscape Prototyping
Wood cutting
Change motor
Assembling model
Line follower code
Supply PCB Prototyping
PCBs Integration
SolidWorks Prototyping
Assembling model
Justin Furio Christian Margolis Jason Puel
Data PCB Prototyping
Organisation
Executable
Initialisation
Update all cards
Everybody
Workshop maintenance
Git
Taiga
R&D (lidar)
Preparation & participation JPO
Participation Coupe NI (3ème)
Managment (M1 + M2)
Weekly
Raspberry pi
Thrower
Azel
Update code
Code
Montage Electric
Test PWM
Cleaning, error cabling etc
Real time
PCBs Deployment
M1 + mél
Environment configuration
LCD
Camera
Audio
Network (peneque + flux vlc)
Lidar
Scenarii
Search
Cabling
Data sending
Data treatment
Scenario 1
Robot integration
Robot integration
Scenario 2
Scenario 3
Scenario 4
Brainstorming scenarii
Adrien Nicolas
Everybody
Scenario 5
5.Progess of the project A.Scenarii B.Architecture C.WBS D.Validation Report E.Improvement
C. WBS
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 18
D. Validation report
5.Progess of the project A.Scenarii B.Architecture C. WBS D.Validation report E.Improvement
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 19
D. Improvement
5.Progess of the project A.Scenarii B.Architecture C. WBS D.Validation report E.Improvement
Remote button
Scenario 4
Scenario 5
Real Time programmation
Battery management /
LIPO
IMPROVEMENT
Notes: ADRIEN
démarche projet:
Agile,
Taiga,
Gitlab,
Gitkraken,
Planning,
Weekly report

## Slide 20
Thank you for your listenning